## Slide 1
Backend Engineer
Production Readiness Implementation
December 15, 2025

## Slide 2: Agenda
Role Overview
Implementation Phases
Critical Tasks
Success Metrics
Technology Stack
Timeline & Estimates

## Slide 3: Role Overview
Responsible for API development, service layer, database interactions, and backend security
Key Responsibilities:
  Phase 1: Security & Foundation
  Phase 2: Infrastructure Migration
  Phase 3: Testing & Quality

## Slide 4: Phase 1: Security & Foundation
Timeline: Weeks 1-2
Focus Areas:
  Fix authentication bypass in deps.py
  Replace hardcoded secrets in security.py
  Implement rate limiting with slowapi
  Add security headers middleware
  Implement structured logging with structlog

## Slide 5: Phase 2: Infrastructure Migration
Timeline: Weeks 3-4
Focus Areas:
  PostgreSQL migration from SQLite
  Configure Alembic migrations
  Implement Redis caching layer
  Create storage abstraction for S3/MinIO
  Database indexing and optimization

## Slide 6: Phase 3: Testing & Quality
Timeline: Weeks 5-7
Focus Areas:
  Write 215+ backend tests
  Configure pytest infrastructure
  Achieve 80% backend coverage
  Set up mypy type checking

## Slide 7: 🔴 CRITICAL: Fix authentication bypass
File: /backend/app/api/deps.py
Lines: 30-48
What needs to be done:
  Fix authentication bypass

## Slide 8: 🔴 CRITICAL: Replace hardcoded SECRET_KEY
File: /backend/app/core/security.py
Lines: 17-17
What needs to be done:
  Replace hardcoded SECRET_KEY

## Slide 9: Success Metrics
✓ Authentication bypass fixed: 0 bypasses
✓ Backend test coverage: > 80%
✓ API response time: p95 < 200ms
✓ Database migration: 0 data loss
✓ Redis cache hit rate: > 60%

## Slide 10: Technology Stack
FastAPI (Python 3.13)
SQLAlchemy (async)
PostgreSQL 15+
Redis (caching)
Alembic (migrations)
Celery (async tasks)
pytest (testing)
slowapi (rate limiting)
structlog (logging)
mypy (type checking)

## Slide 11: Timeline & Estimates
phase_1: 80 hours (2 weeks)
phase_2: 80 hours (2 weeks)
phase_3: 120 hours (3 weeks)
total: 280 hours

## Slide 12: Let's Build Production-Ready Software!
Next Steps:
  Review this implementation guide
  Set up your development environment
  Start with Phase 1 critical tasks
  Track progress with success metrics
  Collaborate with other roles