## Slide 1
Database Administrator
Production Readiness Implementation
December 15, 2025

## Slide 2: Agenda
Role Overview
Implementation Phases
Critical Tasks
Success Metrics
Technology Stack
Timeline & Estimates

## Slide 3: Role Overview
Responsible for PostgreSQL migration, database optimization, indexing, and data integrity
Key Responsibilities:
  Phase 2: Infrastructure Migration
  Phase 3: Testing & Quality

## Slide 4: Phase 2: Infrastructure Migration
Timeline: Weeks 3-4
Focus Areas:
  Plan SQLite to PostgreSQL migration
  Set up PostgreSQL 15+ with connection pooling
  Configure Alembic migrations
  Migrate SQLAlchemy from SQLite to PostgreSQL
  Add database indexes for performance

## Slide 5: Phase 3: Testing & Quality
Timeline: Weeks 5-7
Focus Areas:
  Database integration tests
  Migration rollback testing
  Performance benchmarking

## Slide 6: 🔴 CRITICAL: Migrate to PostgreSQL from SQLite
File: /backend/app/database/session.py
Lines: entire file
What needs to be done:
  Migrate to PostgreSQL from SQLite

## Slide 7: 🔴 CRITICAL: Data migration script (NEW FILE)
File: /backend/scripts/migrate_sqlite_to_postgres.py
What needs to be done:
  Data migration script (NEW FILE)

## Slide 8: Success Metrics
✓ PostgreSQL migration: 0 data loss
✓ Migration downtime: < 1 hour
✓ Redis cache hit rate: > 60%
✓ Query performance: p95 < 50ms
✓ Database backups: Daily automated backups
✓ Connection pool efficiency: < 10% connection wait time

## Slide 9: Technology Stack
PostgreSQL 15+
SQLAlchemy (async)
Alembic (migrations)
Redis (caching)
asyncpg (PostgreSQL driver)
pgAdmin (administration)
pg_dump / pg_restore (backup)

## Slide 10: Timeline & Estimates
week_3: 40 hours (planning + PostgreSQL setup)
week_4: 40 hours (migration + optimization)
total: 80 hours

## Slide 11: Let's Build Production-Ready Software!
Next Steps:
  Review this implementation guide
  Set up your development environment
  Start with Phase 1 critical tasks
  Track progress with success metrics
  Collaborate with other roles