## Slide 1
DevOps/SRE Engineer
Production Readiness Implementation
December 15, 2025

## Slide 2: Agenda
Role Overview
Implementation Phases
Critical Tasks
Success Metrics
Technology Stack
Timeline & Estimates

## Slide 3: Role Overview
Responsible for CI/CD pipelines, infrastructure automation, monitoring, and deployment orchestration
Key Responsibilities:
  Phase 2: Infrastructure Migration
  Phase 5: CI/CD & Monitoring
  Phase 6: Production Hardening

## Slide 4: Phase 2: Infrastructure Migration
Timeline: Weeks 3-4
Focus Areas:
  Set up PostgreSQL 15+ with connection pooling
  Configure MinIO (self-hosted S3)
  Test horizontal scaling with 2+ instances

## Slide 5: Phase 5: CI/CD & Monitoring
Timeline: Weeks 10-11
Focus Areas:
  Create GitHub Actions workflows
  Build deployment automation (staging, production)
  Implement blue-green deployment
  Set up staging environment
  Implement Prometheus /metrics endpoint

## Slide 6: Phase 6: Production Hardening
Timeline: Weeks None
Focus Areas:
  Load testing with 100+ concurrent users
  Implement automated backups
  Test restoration procedures
  Configure SSL/TLS

## Slide 7: Success Metrics
✓ CI pipeline runtime: < 15 minutes
✓ Deployment time: < 5 minutes
✓ Application uptime: > 99.9%
✓ Load testing capacity: 100+ concurrent users
✓ Backup frequency: Daily automated backups
✓ Recovery time objective (RTO): < 1 hour

## Slide 8: Technology Stack
GitHub Actions
Docker & Docker Compose
PostgreSQL 15+
Redis
MinIO (S3-compatible)
Prometheus
Grafana
Sentry
nginx (reverse proxy)
Locust/k6 (load testing)

## Slide 9: Timeline & Estimates
phase_2: 40 hours (1 week)
phase_5: 80 hours (2 weeks)
phase_6: 40 hours (1 week)
total: 160 hours

## Slide 10: Let's Build Production-Ready Software!
Next Steps:
  Review this implementation guide
  Set up your development environment
  Start with Phase 1 critical tasks
  Track progress with success metrics
  Collaborate with other roles