## Slide 1
Frontend Engineer
Production Readiness Implementation
December 15, 2025

## Slide 2: Agenda
Role Overview
Implementation Phases
Critical Tasks
Success Metrics
Technology Stack
Timeline & Estimates

## Slide 3: Role Overview
Responsible for React components, UI/UX implementation, client-side state management, and accessibility
Key Responsibilities:
  Phase 1: Security & Foundation
  Phase 3: Testing & Quality
  Phase 4: User Experience & Accessibility

## Slide 4: Phase 1: Security & Foundation
Timeline: Weeks 1-2
Focus Areas:
  Add React Error Boundaries
  Remove console.log statements (24 total)
  Implement client-side error handling

## Slide 5: Phase 3: Testing & Quality
Timeline: Weeks 5-7
Focus Areas:
  Write 150+ frontend tests
  Set up Vitest + React Testing Library + MSW
  Achieve 80% frontend coverage
  Configure ESLint and Prettier

## Slide 6: Phase 4: User Experience & Accessibility
Timeline: Weeks 8-9
Focus Areas:
  Create authentication UI (login, signup, profile)
  Build onboarding wizard
  Implement help system and keyboard shortcuts
  Make light/dark mode functional
  Accessibility audit with axe-core

## Slide 7: Success Metrics
✓ Frontend test coverage: > 80%
✓ WCAG AA compliance: 100%
✓ Onboarding completion rate: > 80%
✓ Frontend FCP: < 1.5s
✓ Console log statements: 0 in production
✓ Keyboard navigation: 100% features accessible

## Slide 8: Technology Stack
React 19
TanStack Router v7
TanStack Query
Zustand (state management)
Tailwind CSS 4
shadcn/ui components
Vitest (testing)
React Testing Library
MSW (API mocking)
Playwright (E2E)
axe-core (accessibility)

## Slide 9: Timeline & Estimates
phase_1: 16 hours (2 days)
phase_3: 80 hours (2 weeks)
phase_4: 80 hours (2 weeks)
total: 176 hours

## Slide 10: Let's Build Production-Ready Software!
Next Steps:
  Review this implementation guide
  Set up your development environment
  Start with Phase 1 critical tasks
  Track progress with success metrics
  Collaborate with other roles