## Slide 1
QA/Test Engineer
Production Readiness Implementation
December 15, 2025

## Slide 2: Agenda
Role Overview
Implementation Phases
Critical Tasks
Success Metrics
Technology Stack
Timeline & Estimates

## Slide 3: Role Overview
Responsible for test strategy, test automation, quality gates, and ensuring 80%+ test coverage
Key Responsibilities:
  Phase 3: Testing & Quality

## Slide 4: Phase 3: Testing & Quality
Timeline: Weeks 5-7
Focus Areas:
  Configure pytest infrastructure with fixtures
  Write 215+ backend tests (services, API routes, database)
  Set up Vitest + React Testing Library + MSW
  Write 150+ frontend tests (components, routes, hooks)
  Write 20+ Playwright E2E tests for critical user journeys

## Slide 5: Success Metrics
✓ Backend test coverage: > 80%
✓ Frontend test coverage: > 80%
✓ E2E tests passing: 20+ tests, 100% pass rate
✓ Linting errors: 0
✓ Type errors: 0
✓ Pre-commit hooks: Enforced on all commits

## Slide 6: Technology Stack
pytest
pytest-asyncio
pytest-cov (coverage)
Faker (test data)
Factory Boy (fixtures)
mypy (type checking)
Ruff (linting)
Vitest
React Testing Library
MSW (API mocking)
@testing-library/user-event
ESLint

## Slide 7: Timeline & Estimates
week_5: 40 hours (backend infrastructure + tests)
week_6: 40 hours (frontend tests)
week_7: 40 hours (E2E tests + code quality)
total: 120 hours

## Slide 8: Let's Build Production-Ready Software!
Next Steps:
  Review this implementation guide
  Set up your development environment
  Start with Phase 1 critical tasks
  Track progress with success metrics
  Collaborate with other roles