## Slide 1
Security Engineer
Production Readiness Implementation
December 15, 2025

## Slide 2: Agenda
Role Overview
Implementation Phases
Critical Tasks
Success Metrics
Technology Stack
Timeline & Estimates

## Slide 3: Role Overview
Responsible for security audits, vulnerability fixes, authentication, authorization, and OWASP compliance
Key Responsibilities:
  Phase 1: Security & Foundation
  Phase 6: Production Hardening

## Slide 4: Phase 1: Security & Foundation
Timeline: Weeks 1-2
Focus Areas:
  Fix authentication bypass (CRITICAL)
  Replace hardcoded secrets (CRITICAL)
  Add rate limiting (5 req/min auth, 10 req/hour uploads)
  Implement security headers (HSTS, CSP, X-Frame-Options)
  Add file upload security (MIME validation, virus scanning)

## Slide 5: Phase 6: Production Hardening
Timeline: Weeks None
Focus Areas:
  Run OWASP ZAP automated scan
  Check OWASP Top 10 vulnerabilities
  Fix identified security issues
  Document security policy

## Slide 6: 🔴 CRITICAL: Fix authentication bypass - IMMEDIATE
File: /backend/app/api/deps.py
Lines: 30-48
What needs to be done:
  Fix authentication bypass - IMMEDIATE
⚠️ Vulnerability: Authentication Bypass (OWASP A01:2021 Broken Access Control)

## Slide 7: 🔴 CRITICAL: Replace hardcoded SECRET_KEY - IMMEDIATE
File: /backend/app/core/security.py
Lines: 17-17
What needs to be done:
  Replace hardcoded SECRET_KEY - IMMEDIATE
⚠️ Vulnerability: Hardcoded Secrets (OWASP A02:2021 Cryptographic Failures)

## Slide 8: 🔴 CRITICAL: Add environment variable validation
File: /backend/app/core/config.py
Lines: entire file
What needs to be done:
  Add environment variable validation

## Slide 9: Success Metrics
✓ Critical vulnerabilities: 0
✓ Authentication bypass: Fixed
✓ Hardcoded secrets: 0
✓ Rate limiting coverage: 100% endpoints
✓ OWASP ZAP scan: 0 high/critical findings

## Slide 10: Technology Stack
better-auth / OAuth2
slowapi (rate limiting)
python-jose (JWT)
passlib (password hashing)
OWASP ZAP (security scanner)
Bandit (Python security linter)
Safety (dependency scanner)

## Slide 11: Timeline & Estimates
phase_1: 80 hours (2 weeks)
phase_6: 40 hours (1 week)
total: 120 hours

## Slide 12: Let's Build Production-Ready Software!
Next Steps:
  Review this implementation guide
  Set up your development environment
  Start with Phase 1 critical tasks
  Track progress with success metrics
  Collaborate with other roles