## Slide 1
Piano Keys
Production Readiness Roadmap
December 15, 2025

## Slide 2: Agenda
Executive Summary
6-Phase Implementation Roadmap
Critical Security Issues
Resource Requirements
Success Metrics
Next Steps

## Slide 3: Current State: 30% Production Ready
CRITICAL: Authentication bypassed
CRITICAL: Hardcoded secret keys
Testing coverage: 12-15% (need 80%)
SQLite database (production blocker)
No CI/CD pipeline
Minimal accessibility

## Slide 4: Target State: 100% Production Ready
✓ Zero security vulnerabilities
✓ 80%+ test coverage
✓ PostgreSQL + S3/MinIO + Redis
✓ Full CI/CD pipeline
✓ WCAG AA accessibility
✓ Comprehensive monitoring

## Slide 5: 🔒 Phase 1: Security & Foundation
Weeks 1-2
Goal: Eliminate critical security vulnerabilities
Key Deliverables:
  Fix authentication bypass
  Replace hardcoded secrets
  Add rate limiting
  Implement security headers
  Structured logging

## Slide 6: 🏗️ Phase 2: Infrastructure Migration
Weeks 3-4
Goal: Migrate to production-grade database and storage
Key Deliverables:
  PostgreSQL migration
  Redis caching layer
  S3/MinIO file storage
  Horizontal scaling
  Database optimization

## Slide 7: ✅ Phase 3: Testing & Quality
Weeks 5-7
Goal: Achieve 80% test coverage
Key Deliverables:
  215+ backend tests
  150+ frontend tests
  20+ E2E tests
  Code quality tools
  Pre-commit hooks

## Slide 8: 👥 Phase 4: User Experience
Weeks 8-9
Goal: User-centered design with WCAG AA compliance
Key Deliverables:
  User authentication UI
  Onboarding wizard
  Accessibility audit
  Notification system
  Help system

## Slide 9: 📊 Phase 5: CI/CD & Monitoring
Weeks 10-11
Goal: Automated deployment and full observability
Key Deliverables:
  GitHub Actions CI/CD
  Prometheus metrics
  Grafana dashboards
  Sentry error tracking
  Operational runbooks

## Slide 10: 🚀 Phase 6: Production Hardening
Week 12
Goal: Final testing and launch preparation
Key Deliverables:
  Security audit (OWASP)
  Load testing (100+ users)
  Disaster recovery testing
  Launch checklist
  GO LIVE!

## Slide 11: Let's Make Piano Keys Production-Ready!
Next Steps:
  Review and approve this plan
  Start with Phase 1 (Security)
  Create feature branch
  Track progress weekly
  Launch in 12 weeks! 🎉